STADIUM TIMELINE – Past, Present & Future

January 14, 2007	Creswin Properties proposes new stadium to WFC Board

May 1, 2007 	 WFC Board selects Creswin proposal and authorizes due diligence

June 22, 2007	WFC Board signs Letter of Intent with Creswin to allow funding discussions with governments to proceed

October 11, 2007	Creswin holds public Fan Forum at MTS Centre

January 5, 2008	Creswin unveils amateur sport ‘Bubble’ to convert stadium into year-round sport and recreation facility

June 27, 2008	Creswin releases waterfront stadium plan after discussions stall on constructing stadium at existing site at Polo Park

September 13, 2008	Creswin inks Letter of Intent with UM to construct stadium within sports precinct.  Announces significant increase in private sector investment

January 30, 2009	Community Interest Agreement signed

March 31, 2009	Key agreements signed by stakeholder groups

April 3, 2009	All parties announce signing of key agreements

April 2009	Soft marketing and leasing of retail at Polo Park commences

June 24, 2009	Public meeting with UM neighbourhood

Winter 2009		Discussions surrounding interim financing commence

January 2010	Schematic and final design process commences with new construction targeted to start in spring 2010

March 30, 2010	Interim financing memorandum of understanding signed by WFC, Province and City

March 31, 2010	Interim financing announced

April 2010	Execution of all outstanding subsidiary agreements expected

April 28, 2010	City Council approval anticipated

May 2010	The Elms scheduled to debut at ICSC Las Vegas 2010

May 2010	Stadium construction scheduled to commence at new UM site

Fall 2011	Superstructure substantially complete

Fall 2011	Following CFL season, demolition of existing stadium and construction of retail expected to commence

March 2012		Stadium construction substantially complete

May 2012		Stadium ready for CFL and Bison seasons

Spring 2013		First retail stores delivered

Fall 2013		First retail stores open to public

Fall 2014	Retail expected to achieve substantial completion